Detailed WP2 code workplan

| Flagship Code | FALL3D |
| --- | --- |
| Document version | 1.0 |
| Date | 13 May 2023 |

|  |  | Lead | Start | End |
| --- | --- | --- | --- | --- |
| WP2 | Exascale technical challenges in flagship codes | CIN | M1 | M48 |
| T2.1 | Code audits (round 1) | HLRS | M3 | M15 |
|  | Code audits (round 2) | HLRS | M27 | M36 |
| T2.2 | Increasing the performance portability of flagship codes for different accelerators | CIN | M1 | M48 |
| T2.3 | Optimisation for Exascale | CIN | M6 | M48 |
| T2.4 | Continuous Performance Efficiency Monitoring | BSC | 18 | M48 |

# Code development team

| Name | Institution | Contact | Role |
| --- | --- | --- | --- |
| Arnau Folch | GEO3BCN | afolch@geo3bcn.csic.es | Lead developer |
| Leonardo Mingari | GEO3BCN | lmingari@geo3bcn.csic.es | Lead developer |
| Technical contact | GEO3BCN | (soon) | Co-lead developer |
| Giovanni Macedonio | INGV | giovanni.macedonio@ingv.it | Co-lead developer |
| Antonio Costa | INGV | antonio.costa@ingv.it | Co-lead developer |
| Contact A | CINECA | (to be defined) | Partner support responsible |
| Contact B | CINECA | (to be defined) | Partner support responsible |

# Code description

FALL3D is an open-source off-line Eulerian model for atmospheric passive transport and deposition of multiple atmospheric species, including volcanic ash and volcanic gases, mineral dust, and radionuclides. FALL3D code is available through public GitLab repositories and Zenodo (DOI: 10.5281/zenodo.6343786)

# Code repositories

The FALL3D main repository has already received the gold badge from the EOSC-Synergy SQAaaS. This is a necessary requirement before starting the CI/CD in EuroHPC systems. A collection of public repositories (suite) exists in GitLab for:

- Main code (main repo, public master): 	https://gitlab.com/fall3d-suite/fall3d

- GPU code: 					https://gitlab.com/fall3d-suite/fall3d-gpu

- Mini-app (MPI only):				https://gitlab.com/fall3d-suite/mini-fall3d

- Documentation: 				https://fall3d-suite.gitlab.io/fall3d/

- Zenodo (just for doi, master fork):	 	https://doi.org/10.5281/zenodo.6343786

# Programming model

- FORTRAN2003

- MPI (domain decomposition) + OpenACC (requires nvfortran compiler)

# Baseline

- Starting version: v8.2.1

- CPU version: after ChEESE-1P FALL3D is a level-2 code, able to perform full capability runs or capacity workloads on current petascale systems and good scalability (>90% parallel efficiency) in about 100 nodes.

- GPU version: version 8.2.1 totally ported and main kernel optimised using OpenACC. During ChEESE-1P the performance and scalability (strong scaling) was evaluated on Marconi100@Cineca but the scaling for GPU version should be improved,

- Mini-app available for CPU (mini-FALL3D). The mini-app solves a fixed problem (no need of input files) and allows for weak/strong scaling mesh configurations. The mini-app uses exactly the same kernel (solver) than the full-app, which is responsible for about 80-90% of the computing time.

- Working on the GPU version of the mini-app (mini-FALL3D-gpu).

# General Objectives (also beyond WP2)

- T2.1. Code audit(s) with the GPU version (likely with the mini-FALL3D-gpu) on the peered system

- T2.2. GPU portability (code running for NVIDIA and AMD architectures)

- T2.3. Improve the GPU scalability, intra-node communication efficiency, and overall parallel IO efficiency

- T2.4. Monitoring of code KPIs using TALP

- WP4/WP5/WP6. Integrate the optimised FALL3D within a workflow manager to create, manage and monitor complex tasks. It will be used in two Simulation Cases (SC5.1, SC5.2) and a Pilot Demonstrator (PD5)

- T7.6. CI/CD on selected EuroHPC systems

# Specific Objectives

| WP2 task | Code Task | Description | Expected end |
| --- | --- | --- | --- |
| All | FALL3D-0.1 | Provision of computational resources (see Section 8) | M6 |
|  | FALL3D-0.2 | Finalise and test the mini-app-gpu | M8 |
|  | FALL3D-0.3 | Define the unity tests (benchmark) for CI/CD | M12 |
| T2.1 | FALL3D-1.1 | Define test cases Define a criteria for result validation Create tests for checking results | M8 |
|  | FALL3D-1.2 | First code audit with the mini-app-gpu using Extrae to obtain the baseline POP metrics | M12 |
|  | FALL3D-1.3 | Second code audit with the mini-app-gpu using Extrae to obtain the baseline POP metrics | M30 |
| T2.2 | FALL3D-2.1 | Portability of the GPU version on the 3 pre-exascale systems | M42 |
| T2.3 | FALL3D-3.1 | Define and perform the optimization tasks for the GPU version based on the 1st audit results | M12-M30 |
|  | FALL3D-3.2 | Re-define further optimization tasks for the GPU version based on the 2nd audit results | M30-M48 |
| T2.4 | FALL3D-4.1 | Measure parallel efficiency metrics as defined by POP2 (on MN5) | M24-M48 |

# Provision of resources

- Reference documents:

- https://docs.google.com/document/d/1RO-MXO4BYgDxjNtchyiLoCe48hCo_0JKkyEuMQmer4I/edit?usp=sharing

- https://docs.google.com/spreadsheets/d/1Pgna5oOybM5-ftMlFC68snGZoNGjMJfS/edit?usp=sharing&ouid=105079595913440160758&rtpof=true&sd=true

|  | Partitions (see Annex for reference) |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| FALL3D activity | LUMI |  | LEO | MN5 |  | VEGA |  | MELUX |  | KAROL |  | DIS |
|  | 1.1 | 1.2 | 2.1 | 3.1 | 3.2 | 4.1 | 4.2 | 5.1 | 5.2 | 6.1 | 6.2 | 7.1 |
| Audits (T2.1, GPU only) |  |  | x |  |  |  | A |  |  |  | A |  |
| GPU portability (T2.2) |  | x | x |  | x |  |  |  |  |  |  |  |
| Optimisations (T2.3) |  |  | x |  | x |  |  |  |  |  |  |  |
| Monitoring of perf. (T2.4) |  |  |  |  | x |  |  |  |  |  |  |  |
| WP5-WP6 activities |  |  | x | x | x |  |  |  |  |  |  | x |
| CI/CD |  |  | x | x | x |  |  |  |  | A | A |  |

|  | Table legend |
| --- | --- |
| x | Benchmark and development access modes. NOTE: audits on NVIDIA GPUs only |
| x | Regular access mode |
| A | Alternative (see note below) |

NOTE: FALL3D has been paired with Leonardo-booster for the code audits but this machine is not available yet on the current call (1 June 2023). On the other hand, the results of the CASTIEL-2 proposal for the CoEs Special Access Scheme (joint application of all EuroHPC CoEs) are unknown yet.

# ANNEX: Characteristics of the EuroHPC systems

| # | System | PFlops | Partition | CPU | GPU | Green500 GFlop/watt | gCO2/ PFlop |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | LUMI @CSC (Finland) | 375 | LUMI-C | 1536 nodes 64 AMD Epyc 3rd gen | - | 5,1 | 8,1 |
|  |  |  | LUMI-G | - | 2560 nodes 8 AMD MI250X | 51,3 | 0,8 |
| 2 | LEONARDO@CINECA (Italy) | 250 | Booster (hybrid) | 3456 nodes 32 Intel Ice Lake | 4 NVIDIA A100 | 31,1 | 3,5 |
|  |  |  | Data-centric | 1536 nodes 2 Intel Sapphire | - | ? | ? |
| 3 | MN5 @BSC (Spain) | 205 | GPP | Intel Sapphire | - | ? | ? |
|  |  |  | ACC | Intel Sapphire | NVIDIA H100 | ? | ? |
|  |  |  | NGT-GPP | NVIDIA Grace (ARM) | - | ? | ? |
|  |  |  | NGT-ACC | Intel Emerald | Intel Rialto Bridge | ? | ? |
| 4 | VEGA @IZUM (Slovenia) | 7 | CPU | 960 nodes 64 AMD Epyc 2nd gen | - | ? | ? |
|  |  |  | GPU | - | 60 nodes 4 NVIDIA A100 | 27 | 3,1 |
| 5 | MELUXINA @LuxProvide (Luxembourg) | 12 | CPU | 573 nodes 32 AMD Epyc 2nd gen | - | 6,0 | 16,6 |
|  |  |  | GPU | - | 200 nodes 4 NVIDIA A100 | 26,9 | 6,0 |
|  |  |  | FPGA | 20 nodes 2x Intel Stratix 10MX | - | ? | ? |
| 6 | KAROLINA @NSC (Czech Rep.) | 9 | CPU | 720 nodes 64 AMD Epyc 2nd gen | - | 5,6 | 26,4 |
|  |  |  | GPU | - | 72 nodes 8 NVIDIA A100 | 27,2 | 5,4 |
| 7 | DISCOVERER@STP (Bulgaria) | 4 | CPU | 1128 nodes 64 AMD Epyc 2nd gen | - | ? | ? |
| 8 | DEUCALION@MAAC (Portugal) | 7 | hybrid | 1632 nodes ARM A64FX 500 nodes with AMD EPYC | 33 nodes with NVIDIA A100 | 15 | 3,3 |