Workplan

Project: ChEESE-2P

Work Package: Exascale technical challenges in flagship codes (WP2)

Flagship Code: FALL3D

- Team

| Name | Institution | Contact | Role |
| --- | --- | --- | --- |
| Arnau Folch | GEO3BCN | afolch@geo3bcn.com | Lead developer |
| Leonardo Mingari | GEO3BCN | lmingari@geo3bcn.com | Co-lead developer |
| Technical contact | GEO3BCN | (soon) | Co-lead developer |
| Contact A | CINECA | (to be defined) | Partner support responsible |
| Contact B | CINECA | (to be defined) | Partner support responsible |

- Description

FALL3D is an open-source off-line Eulerian model for atmospheric passive transport and deposition of multiple atmospheric species, including volcanic ash and volcanic gases, mineral dust, and radionuclides. FALL3D code is available through public GitLab repositories and Zenodo (DOI: 10.5281/zenodo.6343786)

- Repositories

- Main code: https://gitlab.com/fall3d-suite/fall3d

- GPU code: https://gitlab.com/fall3d-suite/fall3d-gpu

- Mini-app: https://gitlab.com/fall3d-suite/mini-fall3d

- Documentation: https://fall3d-suite.gitlab.io/fall3d/

- Zenodo: https://doi.org/10.5281/zenodo.6343786

- Programming model

MPI/OpenAcc

- Baseline

- Starting version: v8.2

- CPU version: Level 2 code, able to perform full capability runs or capacity workloads on current petascale machines and good scalability (>90% efficiency) in about 100 nodes

- Quality assessment and awarding: This software has received a gold badge according to the Software Quality Baseline criteria defined by the EOSC-Synergy project

- GPU version: Totally ported and optimised the main kernel using OpenACC. Performance and scalability was evaluated on Marconi100 @Cineca with regular results. Scaling for GPU version should be improved

- No quality assessment has been done for the GPU version

- Mini-app available (CPU and GPU versions)

- General Objectives

- Code audit with GPU version

- Improve GPU scalability

- Co-design with mini-app

- Intra-node communication efficiency

- Overall parallel IO efficiency

- CI/CD selected Euro HPC systems

- Integrate the optimised FALL3D within a workflow manager to create, manage and monitor complex tasks. It will be used in two Simulation Cases (SC5.1, SC5.2) and a Pilot Demonstrator (PD5)

- Specific Objectives

| Code Task | Lead | Description | WP2 taks | End |
| --- | --- | --- | --- | --- |
| FALL3D-1.1 | GEO3BCN | First code audit | T2.1 | M12 |
| FALL3D-1.2 | GEO3BCN | Second code audit | T2.1 | M30 |
| FALL3D-2.1 | GEO3BCN | Define optimization tasks for the GPU version based on the audit review | T2.2 | M12 |
| FALL3D-2.2 | GEO3BCN | Perform a new scalability test using the GPU version of the mini–app | T2.2 | M12 |
| FALL3D-3.1 | GEO3BCN | Integrate the new physical parameterizations implemented in the CPU version within the GPU version | T2.2 | M36 |